Is this an ASI? No

Change Name\ Change Title: Drupal Theme (10.4.5 to 10.5) Update for NIPR MISSEE

Coordinator group: J6

JP Organization making the change: J6

Gov’t Sponsor Name: Shelly Yiu

Gov’t Sponsor Phone: 571-294-9306

Gov’t Sponsor Email: shelly.l.yiu.civ@mail.mil

Implementer's Name: Gregory Early Jr

Implementer’s Phone: 301-751-0385

Implementer’s Email: Gregory.c.early.ctr@mail.mil

Project Number (if applicable): N/A

Implementation Start Date\Time: 12/10/25@1400

Implementation End Date\Time: 12/10/25@1400

Impact: Low

Urgency: Low

Change environment: Test MISSEE – ipm.test.pentagon.mil

Configuration Items, CRQs, INCs, WOs: None

Servers:

| Server Name | DNS | IP Address |
| --- | --- | --- |
| extntwcoea3mc | extntwcoea3mc.ext.rsrc.tosd.mil | 160.136.182.10 |

List Supported Customers: IPM website users

Estimated Number of Customers: ~100

Customer Impact: No impact

Customer Communications: This change has been coordinated with application owners.

Description of Change: This change is requested to upgrade a Drupal CMS (Content Management System) version (from 10.4.5 to 10.5) in order to be U.S. Pentagon security compliant.

Implementation Steps:

We will follow the following steps to apply the update:

1. Preparation and Pre-Upgrade checks:

- SSH into the dev server.

- Go to the Drupal root directory:

cd /var/www/html   # adjust path if needed

- Take a quick backup of current files

mkdir -p /backups

tar czf /backups/dev-before-ipm15.0-$(date +%F).tar.gz

2. Upload and Extract the Package

- Copy ipm15.0.zip to the Drupal directory (using any method)

- Create a temporary extraction folder and unzip:

mkdir /tmp/ipm15.0

unzip ipm15.0.zip -d /tmp/ipm15.0

3. Replace Files

Copy new core files from the extracted folder to the live Drupal directory (without deleting any existing files):

- rsync -av /tmp/ipm15.0/ /var/www/html/

Post-Upgrade Verification:

Review Logs:

We will need to check the server and Drupal logs for any errors or warnings.

EMASS ID:657

Upgraded Hardware/Software:

An update to the Drupal theme version (10.4.5 to 10.5) will be made.

Post change (success criteria) testing:

The Drupal 10.5 upgrade is considered successful when:

- Verify Drupal Version:
Admin UI: Log in as administrator, navigate to `Reports > Status report` (`/admin/reports/status`). Confirm "Drupal version" displays `10.5.x`.
Drush: Run `drush status` in your project root. Confirm "Drupal version" shows `10.5.x`.
Composer: Check `composer.lock` for `drupal/core` and `drupal/core-recommended` to ensure their versions are `10.5.x`.

- Database Updates:
Drush: Run `drush updatedb` again (it should report "No pending updates").
Admin UI: Check `Reports > Status report` for any "Pending database updates" warnings.

- Cache Clear:
Drush: Run `drush cr` to ensure all caches are rebuilt.
Admin UI: Navigate to `Configuration > Development > Performance` and click "Clear all caches."

- Status Report Review:
Thoroughly examine the `Reports > Status report` page for any new errors, warnings, or critical messages related to PHP, database, modules, or services.

- Log File Review:
Check `Reports > Recent log messages` (`/admin/reports/dblog`) for any errors or warnings generated immediately after the upgrade process.  Review your server's PHP error logs and web server logs (Apache/Nginx) for any critical errors.

Rollback Plan:

If needed, J6 can revert the change based on the availability of the following capabilities. Otherwise, any fixes will require a re-upgrade and manually fixing issues:

1. A backup will be verified

- A database dump from before the upgrade

- A codebase backup (the full site files and Composer setup)

- A files directory backup (sites/default/files)

2. The database will be restored (This restores the database to its pre-upgrade schema and data)

We will be working from a pre-upgrade dump (for example, db-backup-before-10.5.sql):

drush sql-drop -y

drush sql-cli < db-backup-before-10.5.sql

3. Revert the codebase to 10.4.5

We are using Composer, so we will run:

composer require "drupal/core-recommended:10.4.5" \

"drupal/core-composer-scaffold:10.4.5" \

"drupal/core-project-message:10.4.5" --update-with-all-dependencies

Then clear caches:

drush cr

4. Revert contrib module versions

The modules/themes along with the core will not be upgraded,  therefore the  modules/themes along with the Drupal core, will match the versions used before 10.5.  We will check composer.lock, then restore those versions via: composer require drupal/[module_name]:[old_version]

5. Rebuild caches and verify

Once the code and database match 10.4.5 state:

drush cr

drush updb

Then test:

- Admin login

- Content editing

- Custom modules/themes

- Logs (admin/reports/dblog)

Change Type: Normal